Joe Dain

Caroline Ganier

John Lasheski

Wayne Tolson

Bradley Wetzel

**Agile Dinosaur Team Week 5 Summary**

Our project plan dictated that by the end of this week we should have our data parsing in working order, as well as have a GUI set up and running. A goal for the end of next week was to have unit tests running smoothly as well.

So far we have accomplished basic data parsing, but we have yet to test it in the GUI, as there is still some work to be done on that front. This means that we will deviate from our project plan next week and focus more on the GUI and getting the data parsing working within it. We have already made progress towards next week's goal in starting to construct our unit tests. Our deliverable code for this week compiles a basic GUI allowing the user to start a quiz in a new window, and exit the program. We met 3 times throughout this week to go over our progress and focus on our goals moving forward. This will be reflected in our peer review for this week.

The dino\_quiz.zip file contains the .java files for our project in their respective packages.

The tests.zip file contains all of our unit tests that we have made so far.

The text files are our formatted input files ready to be tested with our data parsing in the future.